## Slide 1: Office of Broadband Development
July 2024

## Slide 2: Ongoing Program Update

## Slide 3: NTIA Broadband Infrastructure Program
Award Totals
  Projects – 19
  Connections – 12,935
  Award Amount – $42.2 million
  Project Cost – $62.7 million
Progress
Completed Projects – 9
In Progress – 7
Total reimbursements – 115
Reimbursed Funds – $26,116,913.74
Note: 3 awarded projects were returned by the subrecipient.

## Slide 4: ARPA Broadband Program
Award Totals
  Projects – 60
  Connections – Over 54,000
  Award Amount – $261 million
  Project Cost – Over $386 million
Progress
Completed Projects – 9
In Progress – 32
Beginning Soon – 19
Reimbursements processed – 146
Reimbursed Funds – $66,501,801.46

## Slide 5: ARPA Cell Towers Grant Program
Award Totals
  Projects – 43 New Towers
  Improved Connections – 35,684
  Counties Impacted – 55
  Award Amount – $20 million
  Total Project Cost – Over $28.1 million
Progress
  Stage 1 of Pre-Construction – 9
  Stage 2 of Pre-Construction – 33
  Stage 3 of Pre-Construction – 0
  Construction Phase – 1

## Slide 6: Statewide Broadband Mapping
BroadbandMap.mo.gov
Interactive mapping portal for presenting up-to-date data, including unserved/underserved/served locations and service availability by legislative districts
Challenge hub for submitting, rebutting, adjudicating and closing challenges
Additional functionality for potential grant applicants to submit project areas

## Slide 7: Broadband Equity, Access, and Deployment Program

## Slide 8: IIJA BEAD Funding
$1.736 billion
Goal – Connect All Missourians
Eligible Locations
  Unserved and Underserved
  Unfunded

## Slide 9: Where We Stand
Unserved & Unfunded
  139,228 locations
Underserved & Unfunded
  64,001 locations
Estimated cost to serve:
  $1.26 billion
Missouri’s BEAD allocation:
  $1,736,302,708.39

## Slide 10: Typical Missouri Scenarios

## Slide 11: State Challenge
Together Team DED handled over 5000 Challenges impacting thousands of locations.
We are now in the Rebuttal Phase (30 day from acceptance of a challenge)

## Slide 12: Request for Input (RFI) Closing
RFI process closed on June 14th EOD
Received over 1500 project areas from 41 providers

## Slide 13: Timeline
Completed
Submission of Initial Proposal
Curing of Initial Proposal Volume 1 (Challenge Process)
Challenge Submission and Evidence Review
Ongoing
Approval of Initial Proposal Volume 2 (Program Rules and Grantee Selection)
Challenge Final Determinations
Subgrantee Pre-qualification – Opened July 3, 2024
Upcoming
Two Grant Rounds – 1st Beginning September 2024
Submission of Final Proposal – 365 days from I.P. approval.

## Slide 14: Missouri’s Digital Opportunity Expansion Programming

## Slide 15: Statewide Digital Opportunity Plan (DEA)
Plan is divided into seven main sections:
  Executive Summary
  Vision & Introduction
  Current State of Digital Equity
  Implementation Strategy
  Conclusion
  Appendix
  References
Funds non-infrastructure broadband work
Total – Approx. $14 Million
  Funding for first NOFO
  2 additional NOFOs with additional funding later

## Slide 16: Our Vision
As an office within the Missouri Department of Economic Development (DED), the Office of Broadband Development (OBD) is primarily concerned with enabling citizens to utilize the full capacity of the internet to enhance economic outcomes.
As such, OBD strives every day to realize the vision of a Missouri where every citizen, regardless of their financial, geographic, or demographic background, has access to the complete set of digital skills, technology, and resources necessary to realize their full potential within the digital economy.

## Slide 17: Timeline
October-November 2023
January 26, 2024
Spring 2024
Draft Digital Opportunity Plan Public Comment Period
Final Digital Opportunity Plan submitted to NTIA
DE Capacity Grant NOFO released
DE Capacity Grant Due May 28
Summer 2024
DE Competitive Grant opens for application
Fall 2024-Winter 2028
DEA Capacity Grant funded activities

## Slide 18
Thank you!